Part 1:

- Project Title: Weather Dashboard for Outdoor Activity Days

  - This is a simple application, the goal is to show workflow process to my professor, project itself should not be complex, avoid going too deep.

  - Project should have meaning full test files for python and js.

  - 4 PRD’s will be used here, stated later down in this plan.

  - PRD’s have meaningful vertical slices and incorporate Playwright development testing for the UI, no headless browser.

  - Working with main branch with Git Hub only.

  - Do not chase platform complexity.

  - Do not build everything at once, test simple pieces early for a strong workflow, better to prove one narrow flow works end to end than partially build a number of disconnected parts.

- What Project Does?

  - Users can select a city from a drop-down list, locations are predefined (drop down list).

  - Allow users to use three predefined questions related to the 30-day weather for that city (three buttons).

  - Show case weather of next 30 days of a selected city (as a table) and tell users which days are good for going out and which days aren’t (labels) while also giving a simple explanation for why a day is good or bad (Reason).

- What Questions or Tasks It Supports?

  - What does [City] weather look like for the next 30days?

  - What is the average [City][Temp] for the next 7 days?

  - Which days of the city of [City] are great for going out in the next 30 days and why?

- What is Out of Scope?

  - App becoming a trip planner/route planner/travel suggester.

  - Reporting/Notifying severs weather days to users.

  - Needing a login page.

  - Use of location service for user’s current location.

  - High user application personalization.

  - Robust/Professional Chat Bot for weather activity planning.

- Raw Data / Source Ingestion:

  - Raw Format from Open Meteo Seasonal Forecast API using ECMWF EC46 Ensemble Mean:

    - (https://open-meteo.com/en/docs/seasonal-forecast-api ):

      - JSON

  - Date, Temp(Max, Min), Precipitation, Wind Speed, Weather Code

- ETL / Transformation (Sch daily, but still allow for manual triggering):

  - GitHub Action runs one  Python ETL Script with helper functions

  - B  S G

  - G has Avg_Temp, Outting_Label, Outting_Score, Outting _ Reason

    - Label : Great Day, Okay Day, Not Good

- Storage(GCP Bucket with B/S/G):

  - Simple medallion-style folder structure in one GCP Bucket

  - Bronze/{city}_{day request was made}.json

  - Silver/{city}_forecast.json

  - Gold/{city}_activity_forecast.json  curated source truth, app reads this.

  - No need for SQL DB, No vector store needed

  - Goal: show workflow not build infrastructure or scale.

- LLM or Reasoning Layer:

  - OpenAI Responses API

  - Deterministic not generating answers, uses information from Gold

  - Works with three questions from early

  - Need tooling

  - Short, grounded User-Friendly Answers as output

- UI / User-Facing Application:

  - City Drop down menu.(A)

  - Main Table shows the next 30-Day forecast for the city of choice. (B)

  - Three question section that has three buttons one pre question.(C)

  - B is on the left side of the UI with A and C on the right side.

  - A sits on top of C and C has each question placed on top of each other.

- Vercel Deploy:

  - App is on Git Hub, Deployed with Git Hub.

  - Node.js, app follows Vercel requirements for app project setup.

  - Vercel reads Gold files form GCP Bucket to re-render Dashboard with while GitHub Actions updates Gold files in GCP Bucket Object Storage.

Part 2:

- Required Workflow Skills: Grill-Me, Write-a-prd, Prd-to -issues, Tdd, Improve-codebase-architecture

- Proposed 4 PRD Breakdown:

  - Ingestion  & StorageCurated App-Ready OutputFrontend Dashboard Reasoning Layer & Testing

Project Requirements:

- Small End to End AI enabled Application.

- Workflow data ingestion  user interface.

- Proof -of-Concept Assignment, not a Production Engineering Assignment

- Scaling should be avoided. Not the assignment focus.

- Narrow enough to be reliable.

- Cut across these layers:

  - raw data / source ingestion, ETL / transformation, Storage, LLM or reasoning layer, UI / user-facing application

- Codex Skills to use:

  - Grill-me  challenge and sharpen plan before building

  - Write-a-prd  define what we are building and produce multiple parent PRD GitHub Issues

  - Prd-to-issues  break the PRD’s into smaller GitHub Issues

  - Tdd  implement meaningful behavior with tests

    - Tests need to be tied to real supported features or behaviors

    - Tests need to be understandable and relevant.

  - Improve-codebase-architecture  review and improve structure after the first version works

    - Need a short before/after architecture note or linked architecture/refactor issue plus evidence in commits or code structure that meaningful improvements happened.

- Testing with @tdd codex skill:

  - Use playwright for either one UI/UX testing or End to End test scenario.

    - Shouldn’t be in headless browser mode, need to show evidence of that playwright mcp was used.

    - Playwright should not used for trivial page load checks.

- Project folder needs:

  - Node.js

  - ETL Python Folder

  - Git Hub Actions Workflow Folder

  - Planning Folder

  - Testing Folder

- Git Hub Repo must Have:

  - Project Code

  - Clear ReadMe

  - Git Hub Issues created from Multi PRD workflow

  - Commit history that shows development process

  - Test files

  - Evidence of Architecture Improvements